RESOLUTION NO. 21912

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 2, CONTRACT NO. BL-1-97, BIRCHWOOD LANDFILL, CONSTRUCTION OF PHASE I AND II LINER, WITH HARDAWAY CONSTRUCTION CORPORATION OF TENNESSEE, WHICH CHANGE ORDER DECREASES THE CONTRACT AMOUNT BY TWENTY-NINE THOUSAND, NINE HUNDRED TWENTY-FOUR DOLLARS ($29,924.00) FOR A REVISED CONTRACT TOTAL OF TWO MILLION, FIVE HUNDRED FIFTY-SIX THOUSAND, FIVE HUNDRED SIXTY-SEVEN DOLLARS ($2,556,567.00), AND WHICH CHANGE ORDER INCREASES THE CONTRACT TIME BY ONE HUNDRED TWENTY (120) CALENDAR DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 2, Contract No. BL-1-97, Modifications to Birchwood Landfill, Construction of Phase I and Phase II Liner, with Hardaway Construction Corporation of Tennessee, which change order decreases the contract amount by $29,924.00 for a revised contract total of $2,556,567.00, and which change order increases the contract time by 120 calendar days.

ADOPTED: 	September 29, 1998

:cjc