RESOLUTION NO. 21972

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 1, CONTRACT NO. BL-1-98, BIRCHWOOD LANDFILL, ON SITE SUPPORT FACILITIES, WITH B & W CONTRACTORS, INC. D/B/A CHEROKEE CONSTRUCTION COMPANY, WHICH CHANGE ORDER INCREASES THE CONTRACT AMOUNT BY THREE HUNDRED NINETY-THREE DOLLARS ($393.00) FOR A REVISED CONTRACT TOTAL OF ONE MILLION, TWO HUNDRED FORTY-FIVE THOUSAND, THREE HUNDRED FOUR DOLLARS ($1,245,304.00), AND WHICH CHANGE ORDER INCREASES THE CONTRACT TIME BY SIXTEEN (16) CALENDAR DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 1, Contract No. BL-1-98, Birchwood Landfill, On Site Support Facilities, with B & W Contractors, Inc. d/b/a Cherokee Construction Company, which change order increases the contract amount by $393.00 for a revised contract total of $1,245,304.00, and which change order increases the contract time by 16 calendar days.

ADOPTED: 	November 17, 1998

:cjc