RESOLUTION NO. 22190

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 1, CONTRACT NO. SWM-2-97, DRAINAGE DITCH REHABILITATION AND WATER QUALITY ABATEMENT, WITH CASE CONSTRUCTION COMPANY, WHICH CHANGE ORDER DECREASES THE CONTRACT AMOUNT BY EIGHT THOUSAND, FIVE HUNDRED SIX AND 41/100 DOLLARS ($8,506.41), FOR A TOTAL CONTRACT PRICE OF FOUR HUNDRED THIRTY-ONE THOUSAND, THREE HUNDRED THIRTY-THREE AND 59/100 DOLLARS ($431,333.59), AND WHICH INCREASES THE CONTRACT TIME BY THREE HUNDRED TWENTY-EIGHT (328) CALENDAR DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 1, Contract No. SWM-2-97, Drainage Ditch Rehabilitation and Water Quality Abatement, with Case Construction Company, which change order decreases the contract amount by $8,506.41, for a total contract price of $431,333.59, and which increases the contract time by three hundred twenty-eight (328) calendar days.

ADOPTED: 	July 13, 1999

:cjc