RESOLUTION NO. 22600

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 1, CONTRACT NO. SS-1-98, 17TH STREET, BROAD STREET TO MARKET STREET, STREETSCAPE PROJECT, WITH EAST TENNESSEE GRADING, INC., WHICH CHANGE ORDER INCREASES THE CONTRACT AMOUNT BY SIXTY-SIX THOUSAND, ONE HUNDRED NINETY AND 15/100 DOLLARS ($66,190.15), FOR A REVISED CONTRACT AMOUNT NOT TO EXCEED NINE HUNDRED FORTY-FOUR THOUSAND, FIVE HUNDRED TWENTY-ONE AND 95/100 DOLLARS ($944,521.95), AND WHICH INCREASES THE CONTRACT TIME BY FIFTEEN (15) CALENDAR DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized execution of Change Order No. 1, Contract No. SS-1-98, 17th Street, Broad Street to Market Street, Streetscape Project, with East Tennessee Grading, Inc., which change order increases the contract amount by $66,190.15 for a revised contract amount not to exceed $944,521.95, and which increases the contract time by 15 calendar days.

ADOPTED:	August 1, 2000

:cjc