RESOLUTION NO. 22959

A RESOLUTION AUTHORIZING THE EXECUTION OF CHANGE ORDER NO. 1, CONTRACT NO. BL-1-00, CITY LANDFILL AT BIRCHWOOD, CONSTRUCTION OF PHASE IV LINER (AREA 2), WITH EAST TENNESSEE GRADING, INC., WHICH CHANGE ORDER INCREASES THE CONTRACT AMOUNT BY SEVENTY-FIVE THOUSAND, FORTY-TWO DOLLARS ($75,042.00) FOR A REVISED CONTRACT AMOUNT OF TWO MILLION, SIX HUNDRED ONE THOUSAND, THREE HUNDRED THIRTY DOLLARS ($2,601,330.00) AND INCREASES THE CONTRACT TIME BY FORTY (40) CALENDAR DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized the execution of Change Order No. 1, Contract No. BL-1-00, City Landfill at Birchwood, Construction of Phase IV Liner (Area 2), with East Tennessee Grading, Inc., which change order increases the contract amount by $75,042.00 for a revised contract amount of $2,601,330.00 and increases the contract time by 40 calendar days.

ADOPTED:	May 1, 2001

:cjc